DentalAI

Software Requirements Specification (SRS)
and Implementation Plan

AI-assisted visual dental screening prototype

Version 1.0  |  26 October 2026

Prepared for project planning and prototype development

# Document Control

| Field | Value |
| --- | --- |
| Project name | DentalAI |
| Document | Software Requirements Specification and Implementation Plan |
| Version / status | 1.0 / Initial baseline for a working prototype |
| Target users | Patients and a reviewing dentist (dentist workflow is a later prototype phase) |
| Frontend | React + TypeScript + Vite |
| Backend | Python + FastAPI |
| AI integration | Existing vision-model API, accessed only from the backend |
| Initial persistence | Temporary processing; database and long-term storage deferred |

## Revision History

| Version | Date | Description |
| --- | --- | --- |
| 1.0 | 26 October 2026 | Initial SRS and phased implementation plan. |

# Contents

1. Introduction

2. Overall Description

3. Functional Requirements

4. External Interface Requirements

5. Data Requirements

6. Non-functional Requirements

7. AI Behaviour and Safety Requirements

8. Acceptance Criteria and Test Plan

9. Implementation Plan

10. Risks, Assumptions and Out of Scope

Appendix A: Proposed API Contract

Appendix B: Suggested Project Structure

# 1. Introduction

## 1.1 Purpose

This document defines the requirements and implementation approach for DentalAI, a web-based prototype that lets a patient submit three intraoral photographs and receive an AI-assisted visual screening summary. The system highlights possible visible abnormalities when reliable image-localization data is available. It is a prototype and not a diagnostic medical device.

## 1.2 Scope

The initial release covers a responsive upload interface, client-side previews and validation, backend image validation, integration with an existing vision model, structured screening findings, annotated-image display when supported, and a cautious result summary. Patient accounts, persistent records, dentist dashboards, appointment scheduling, and clinical deployment are future enhancements.

## 1.3 Intended Audience

Project developer: implementation and technical planning.

Dentist or clinical adviser: review of intended use, terminology, and validation criteria.

Testers: verification of upload, API, annotation, privacy, and failure-handling behaviour.

## 1.4 Definitions

| Term | Definition |
| --- | --- |
| Intraoral photograph | A photograph showing teeth, gums, palate, or other tissues inside the mouth. |
| Finding | A model-generated observation that may warrant professional review; not a confirmed diagnosis. |
| Bounding box | A rectangle specified by coordinates around a suspected region. |
| Segmentation mask | A pixel-level region identifying an area in an image. |
| Confidence score | A model-specific score whose meaning must be documented and must not be presented as clinical certainty. |
| Image-quality failure | A photo that is unsupported, unreadable, too blurry, too dark, or does not show the required view. |

## 1.5 Intended Use and Limitations

DentalAI is intended for demonstration and exploratory screening only. It may identify visible patterns such as suspicious discoloration, possible surface defects, visible gum redness, or unusual tissue appearance. Ordinary photographs cannot reliably detect all cavities, periodontal disease, disease beneath the surface, or other conditions requiring examination or radiographs. The system must not claim that a patient is healthy solely because no issue was detected.

# 2. Overall Description

## 2.1 Product Perspective

The product consists of a browser-based frontend, a FastAPI backend, and an external vision-model API. The frontend uploads three labelled images. The backend validates the request, calls the model, normalizes the response into a controlled schema, and returns findings and any supported localization coordinates. The frontend draws annotations over the original image and shows the findings alongside it.

## 2.2 User Classes

| User class | Needs / permissions in prototype |
| --- | --- |
| Patient / visitor | Read instructions, upload three images, preview or replace images, submit for screening, view current-session results. |
| Developer / tester | Configure the model API securely, inspect technical errors in development, run tests. |
| Dentist / reviewer | Clinical review is a future phase; no authenticated dentist dashboard is required in the first milestone. |

## 2.3 Operating Environment

Current desktop and mobile browsers with JavaScript enabled.

Node.js and npm for the React/Vite development server.

Python 3.11 or a compatible supported version for FastAPI.

Internet connectivity for the external vision-model API.

Development environment: Windows, macOS, or Linux; VS Code may be used.

## 2.4 Constraints

The model provider must support image input and permit the intended use under its terms.

A general-purpose vision model is not presumed to be clinically validated for dental diagnosis.

Reliable circles or boxes require trustworthy localization output; text-only model responses must not be converted into fabricated coordinates.

API keys must remain on the backend and must never be included in frontend bundles.

Use only consented, appropriately handled images. Avoid retaining patient photos unless a later feature explicitly requires it and safeguards are implemented.

# 3. Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-01 | Landing and instructions | The system shall explain the purpose, limitations, accepted file types, size limit, and how to capture each view. |
| FR-02 | Front-view upload | The system shall accept one image labelled “Front teeth and gums”. |
| FR-03 | Upper-view upload | The system shall accept one image labelled “Upper teeth and palate”. |
| FR-04 | Lower-view upload | The system shall accept one image labelled “Lower teeth and mouth”. |
| FR-05 | File validation | The system shall allow JPEG, PNG, and WebP files up to 10 MB each and reject unsupported types or oversized files. Server-side validation is mandatory even if client-side validation exists. |
| FR-06 | Preview and replacement | The user shall be able to preview and replace each selected image independently. |
| FR-07 | Completeness check | The system shall not submit analysis until all three required views have been selected. |
| FR-08 | Consent and notice | Before upload, the system shall explain that images are sensitive health-related data, describe model processing, and obtain appropriate user acknowledgement. |
| FR-09 | Submit analysis | The frontend shall send all three images to the backend over HTTPS in deployment. |
| FR-10 | Model invocation | The backend shall call the configured vision-model API using a server-side secret and a constrained prompt/schema. |
| FR-11 | Structured findings | The backend shall validate model output and return findings with view, label, description, uncertainty, and localization only when supported. |
| FR-12 | Image annotations | The frontend shall overlay valid normalized boxes or masks on the corresponding original image. |
| FR-13 | Finding details | The results view shall show each finding, the image/view it refers to, and a cautious explanation. |
| FR-14 | No finding handling | If no issue is reported, the system shall say “No obvious abnormality detected in these photos” and shall not state “You are healthy” or rule out disease. |
| FR-15 | Image-quality handling | If a photo is unsuitable or the view cannot be assessed, the system shall ask for a retake or show “Unable to assess this view”. |
| FR-16 | Error handling | The system shall handle network failure, model timeout, invalid model output, rate limits, and service errors without showing raw secrets or stack traces to users. |
| FR-17 | Session handling | The prototype shall keep results in the current session and shall not persist images or reports by default. |
| FR-18 | Professional review | The result page shall recommend dentist review and explain that the output is not a diagnosis. |
| FR-19 | Accessibility | Upload controls shall have labels, keyboard access, visible focus, and meaningful image alternative text. |
| FR-20 | Operational logging | The backend may log request IDs, timing, and error categories, but shall not log image contents, API keys, or unnecessary identifying data. |

# 4. External Interface Requirements

## 4.1 User Interface

Three clearly labelled upload cards: front, upper, and lower views.

Capture guidance and supported formats displayed before upload.

Per-image preview, replace action, file validation messages, and upload count.

An explicit consent/notice step before sending images to an external model.

Loading/progress state and clear failure recovery.

Results page with original images, valid annotations, findings list, uncertainty language, and dentist-review notice.

## 4.2 Software Interfaces

| Interface | Purpose | Requirement |
| --- | --- | --- |
| React frontend → FastAPI | Multipart image upload and JSON results | Use HTTPS in deployment; enforce request limits and validate responses. |
| FastAPI → vision-model API | Submit image inputs and receive model output | Use backend-only API key, timeout, limited retries, and provider-approved data handling. |
| Browser image renderer | Preview and overlay | Use object URLs and release them when replaced/unmounted; validate all coordinates before rendering. |

## 4.3 Proposed User Flow

User opens the landing page and reads the screening limitations and image instructions.

User acknowledges the processing notice.

User selects the front, upper, and lower photographs.

The frontend validates file types and sizes and displays previews.

User submits; the backend revalidates the files and calls the configured vision model.

The backend validates and normalizes the model response.

The frontend displays findings and annotations only where localization is valid.

User reviews the cautious summary and is advised to consult a dentist.

# 5. Data Requirements

## 5.1 Inputs

| Field | Type | Rules |
| --- | --- | --- |
| front_image | Image file | Required; JPEG/PNG/WebP; max 10 MB. |
| upper_image | Image file | Required; JPEG/PNG/WebP; max 10 MB. |
| lower_image | Image file | Required; JPEG/PNG/WebP; max 10 MB. |
| consent_acknowledged | Boolean | Must be true before sending images to the model provider. |

## 5.2 Result Data

| Field | Type | Notes |
| --- | --- | --- |
| request_id | String | Non-identifying ID for support/debugging. |
| view | Enum | front, upper, or lower. |
| label | String / controlled category | Possible visible finding; not a confirmed diagnosis. |
| description | String | Brief explanation and uncertainty. |
| severity | Enum or null | Only include if supported by an agreed, validated rubric; otherwise omit. |
| confidence | Number or null | Only if the provider defines it; do not imply calibrated clinical probability. |
| localization | Box/mask or null | Normalized coordinates tied to the exact original image dimensions. Null when unavailable or invalid. |
| limitations | Array of strings | Missing views, quality issues, model limitations, or review guidance. |

## 5.3 Retention

For the first prototype, images and reports should be processed transiently and not written to persistent storage. Temporary files, if unavoidable, must be deleted after processing. Do not add database persistence until the data-retention policy, consent, access controls, deletion process, and hosting/provider terms have been reviewed.

# 6. Non-functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 Security | Secrets are stored in backend environment variables or a secret manager; no keys in client code or source control. |  |
| NFR-02 Privacy | Provide a plain-language processing notice; minimize collection and retention; do not send images to analytics or unrelated services. |  |
| NFR-03 Reliability | Handle unavailable model services, timeouts, malformed responses, and oversized requests gracefully. |  |
| NFR-04 Performance | Show progress while processing; define and measure response-time targets during testing rather than promising a fixed AI latency. |  |
| NFR-05 Usability | A first-time user should be able to identify all three required views and complete uploads without developer assistance. |  |
| NFR-06 Compatibility | Support current major desktop and mobile browsers; test layout at narrow viewport widths. |  |
| NFR-07 Maintainability | Separate frontend UI, API client, backend routes, model adapter, schema validation, and annotation components. |  |
| NFR-08 Accessibility | Use semantic HTML, keyboard-operable controls, sufficient contrast, labels, and non-color-only cues. |  |
| NFR-09 Observability | Use request IDs and sanitized logs; never log images, raw model payloads containing sensitive content, or secrets. |  |
| NFR-10 Clinical safety | Do not claim diagnosis, guarantee detection, or label a patient healthy based solely on image analysis. |  |

# 7. AI Behaviour and Safety Requirements

The model is used for exploratory visual screening, not for definitive diagnosis or treatment recommendations.

The model prompt must ask for visible observations, uncertainty, image-quality limitations, and a structured response; it must not instruct the model to invent certainty.

The backend must parse and validate output against a schema. Unparseable output must result in a safe error, not a fabricated report.

The model must be permitted to return “unable to assess” and “no obvious abnormality detected”.

Only provider-supplied, validated localization data may be drawn as circles/boxes. A narrative statement such as “possible cavity on a molar” does not itself provide coordinates.

A no-finding result must include a reminder that early cavities and other conditions may not be visible in photographs.

Urgent symptoms such as facial swelling, fever with dental pain, uncontrolled bleeding, or difficulty breathing/swallowing must not be evaluated solely by the model. Provide a static safety notice directing the user to urgent professional care; breathing or swallowing difficulty warrants emergency care.

Before any real-world clinical use, obtain dental-professional oversight, evaluate representative consented datasets, measure false negatives and false positives, assess subgroup performance, and review applicable medical-device, privacy, and advertising rules.

Model selection note: a general vision API can help demonstrate image intake and structured reporting, but it may not produce reliable dental-specific localization. If accurate marking is a core acceptance requirement, select a model that returns image coordinates or segmentation masks and test it against dentist-annotated images. Do not treat generated coordinates as validated merely because they are syntactically valid.

# 8. Acceptance Criteria and Test Plan

| ID | Test scenario | Expected result |
| --- | --- | --- |
| AT-01 | Upload all three valid images | All previews display in the correct labelled cards; analysis becomes available. |
| AT-02 | Leave one view empty | Analysis remains disabled and the missing view is identified. |
| AT-03 | Upload unsupported file type | The file is rejected with a clear message. |
| AT-04 | Upload file larger than 10 MB | The frontend and backend reject it. |
| AT-05 | Replace one image | Only that view changes; other previews remain intact. |
| AT-06 | Submit without consent acknowledgement | The backend does not forward any image to the model. |
| AT-07 | Model returns valid finding with valid box | Finding appears and box aligns with the correct original image. |
| AT-08 | Model returns text without coordinates | Finding may appear in text, but no invented box is drawn. |
| AT-09 | Model returns malformed JSON/schema | A safe error is shown; no false result report is created. |
| AT-10 | Model times out or is rate-limited | User sees a retryable error and no stack trace or secret. |
| AT-11 | No visible finding returned | UI uses non-diagnostic language and does not declare the patient healthy. |
| AT-12 | Mobile viewport | All three upload cards are usable without horizontal overflow. |
| AT-13 | Image replacement/unmount | Object URLs are released; no unnecessary persistent copies remain. |
| AT-14 | Logging review | Logs contain no API keys or image bytes. |

## 8.1 Definition of Done for Prototype

The app starts locally using documented commands.

All three image uploads and previews work on desktop and mobile layouts.

The backend accepts and validates multipart uploads.

A configured model API is called from the backend, not the browser.

Model results are schema-validated and rendered with honest uncertainty.

Annotations are shown only when supported by valid localization output.

Core acceptance tests pass and known limitations are documented.

# 9. Implementation Plan

The following is a suggested solo-developer sequence. Estimates are planning estimates, not guarantees; model-provider setup and output quality may change the schedule.

| Phase | Estimate | Tasks | Exit criteria |
| --- | --- | --- | --- |
| Phase 1 — Requirements and setup | 0.5 day | Confirm prototype scope, create Git repository, scaffold React + TypeScript + Vite, prepare Python virtual environment and FastAPI skeleton. | Both development servers start locally; README contains setup steps. |
| Phase 2 — Upload UI | 1 day | Implement three labelled upload cards, guidance, previews, replacement, size/type validation, consent notice, responsive layout, and safe object-URL cleanup. | All upload acceptance tests pass without AI integration. |
| Phase 3 — Backend upload API | 0.5–1 day | Create POST /api/screenings/analyze, multipart handling, MIME/content validation, request limits, CORS for local development, and safe error responses. | Valid test images reach the backend; invalid files are rejected. |
| Phase 4 — Vision-model integration | 1–2 days | Choose a provider, configure API key in backend environment, implement model adapter, prompt, timeout, output parsing, and schema validation. | Backend returns normalized findings for sample images; failures are handled. |
| Phase 5 — Result UI and annotations | 1–2 days | Create result page, per-view findings, normalized bounding-box overlay, unknown/unlocalized handling, and non-diagnostic summary. | Valid boxes align with original image; text-only findings are not falsely marked. |
| Phase 6 — Testing and hardening | 1 day | Run acceptance tests, test mobile layouts and API failures, inspect logs, verify no image persistence, update README and known limitations. | Prototype is demo-ready with documented limitations. |
| Phase 7 — Optional extensions | Separate scope | Add dentist login/review, patient accounts, report history, MySQL, private object storage, appointment booking, and deployment after privacy/security review. | Each extension has separate requirements and access-control tests. |

## 9.1 Suggested Order of Work

Finish the upload UI and test it using sample images that are not sensitive.

Build the backend endpoint and test upload validation before calling any AI service.

Select a model provider only after checking image-input support, structured-output support, cost, retention/training policy, and terms for health-related images.

Connect the model behind a backend adapter so the provider can be changed without rewriting the frontend.

Implement result rendering and annotations; treat missing coordinates as a supported outcome.

Run acceptance tests, document failure cases, and prepare a demo with clear non-diagnostic language.

## 9.2 Development Commands

Frontend:

npm create vite@latest dental-ai -- --template react-ts
cd dental-ai
npm install
npm run dev

Backend (from a separate backend directory):

python -m venv .venv
# Windows PowerShell: .venv\Scripts\Activate.ps1
# macOS/Linux: source .venv/bin/activate
pip install fastapi uvicorn python-multipart pillow pydantic-settings
uvicorn app.main:app --reload --port 8000

Do not add a real API key to source code, frontend .env files, screenshots, or Git commits. Use a backend-only environment variable and a local .env excluded by .gitignore.

# 10. Risks, Assumptions and Out of Scope

## 10.1 Risks and Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| General vision model misses a cavity or mislabels normal anatomy | False reassurance or unnecessary concern | Use cautious language; no diagnosis; dental review; evaluate on representative labelled images. |
| Model cannot localize findings | Cannot draw reliable circles/boxes | Choose a model with localization output or show findings without marking; never fabricate coordinates. |
| Sensitive photos sent to external provider | Privacy exposure | Clear notice/consent, review provider terms, minimize retention, secure transport, avoid unnecessary identifiers. |
| API costs or rate limits | Demo interrupted or unexpectedly expensive | Set usage limits, request size limits, timeouts, and budget alerts where available. |
| Poor photo quality | Unreliable output | Capture guidance, quality checks, and retake/unable-to-assess state. |
| Scope grows to patient records or clinical deployment | Schedule and compliance risk | Keep accounts, persistent storage, and production use outside initial scope; assess separately. |

## 10.2 Assumptions

The first release is a local demonstration, not a public clinical service.

The developer can create an account with a model provider and obtain an API key if required.

Test images will be synthetic, public with appropriate rights, or explicitly consented; real patient images will not be used casually.

The frontend may use a temporary current-session result state; persistent report history is not required.

## 10.3 Out of Scope for Version 1

Confirmed diagnosis, treatment plans, prescriptions, or emergency triage by AI.

Automated claims that a mouth is completely healthy.

Patient registration, authentication, payments, scheduling, or dentist administration dashboard.

Persistent storage of patient images and medical history.

Clinical deployment or claims of diagnostic accuracy without appropriate validation and regulatory review.

# Appendix A: Proposed API Contract

## A.1 Request

POST /api/screenings/analyze  (multipart/form-data)

front_image: file
upper_image: file
lower_image: file
consent_acknowledged: true

## A.2 Illustrative Response

{
  "request_id": "non-identifying-id",
  "status": "completed",
  "findings": [
    {
      "view": "front",
      "label": "possible_visible_discoloration",
      "description": "A discolored area is visible; this image alone cannot confirm its cause.",
      "confidence": null,
      "localization": null
    }
  ],
  "limitations": [
    "This is an AI-assisted visual screening, not a diagnosis.",
    "Some dental conditions cannot be detected from photographs."
  ]
}

This is an illustrative contract, not a guarantee that any model can reliably produce the described finding. The backend must validate provider output and use null localization when coordinates are absent or invalid.

## A.3 Suggested Status Values

| Status | Meaning |
| --- | --- |
| completed | Model response validated and report prepared. |
| unable_to_assess | Image quality or model response does not support assessment. |
| failed | Processing failed; no screening result should be displayed. |

# Appendix B: Suggested Project Structure

dental-ai/
├── frontend/
│   ├── src/
│   │   ├── components/PhotoUploadCard.tsx
│   │   ├── components/AnnotatedImage.tsx
│   │   ├── pages/UploadPage.tsx
│   │   ├── pages/ResultsPage.tsx
│   │   ├── services/api.ts
│   │   ├── types/screening.ts
│   │   ├── App.tsx
│   │   └── App.css
│   └── package.json
├── backend/
│   ├── app/
│   │   ├── main.py
│   │   ├── routes/screenings.py
│   │   ├── services/vision_model.py
│   │   ├── schemas/screening.py
│   │   └── core/config.py
│   ├── tests/
│   ├── requirements.txt
│   └── .env.example
├── .gitignore
└── README.md